| Risk | Risk type | Countermeasures | Action plan |
| --- | --- | --- | --- |
| API unavailability | Technical | Cache sample data locally and design the app to operate in offline mode for testing | Switch to a backup API |
| Running out of time | Schedule | Break tasks into small sprints with weekly review points | Reduce non-essential features and focus on most important features (search, rate, watchlist) if deadlines approach. |
| Data loss (project corruption / deleted files) | Technical | Use GitHub for version control and cloud storage backups | Restore previous work; keep daily backups in case of unexpected failure |
| Device or browser compatibility issues | Technical | Test regularly on multiple devices and browsers | Apply fallback UI style |
| Security concerns (storing user data) | Security | Avoid storing personal details; use temporary or dummy accounts for testing | If storing sessions is required, use local Storage only and clear data before demonstrations |