## 1. Introduction

This Interim Planning and Investigation Report outlines the progress made to date and the plan for completing the final-year project, CineScope. CineScope is a web-based movie discovery and logging application that enables users to search for films via a third-party movie database API and record information such as watched films, ratings, reviews, and personal watchlists.

This interim planning and investigation report describes the progress made so far on the final year project, cinescope, and outlines the plan for completing the remaining work, cinescope is a web-based movie discovery and logging application designed to allow users to search for films using a third-party movie database API, while also keeping track of watched films, personal ratings, written reviews and customised watchlists.

The main aim of this report is to document the current stage of the projects planning and investigation, this includes defining and refining system requirements, exploring and comparing alternative technical approaches, identifying potential risks, and producing a structured development palm, in addition the report summarises the background research carried out to date and explains how this research has influenced both the proposed technical solution and the planned evaluation strategy.

At this stage, the overall concept and scope has been clearly established, core functional and non-functional requirements have been identified and prioritised relevant background research have been completed and an initial development plan have been created, the remaining phases of the project will focus on system design, implementation, testing, evaluation, and the production of final documentation.

## 2. Aims and Objectives

### 2.1 Aim

The aim of this project is to design and develop a web-based movie discovery and logging application, named CineScope. The application will enable users to search for films, access detailed movie information, and manage a personalised watchlist and viewing history. The project focuses on delivering a usable and responsive client-side web application that integrates with a third-party movie database API, while remaining within a realistic and manageable scope.

### 2.2 Objectives

In order achieve this aim, the project will address the following objectives:

- investigate existing movie discovery and film logging platforms to identify common features, design approaches and usability patterns that are relevant to CineScope.

- Define and prioritise functional and non-functional requirements that allign with the intended scope and technical limitations of this project.

- Design the overall user interface and application structure, including navigation flow and layout, with a emphasis on clarity, accessibility and ease of use.

- Develop a single-page web application using HTML, CSS, and vanilla JavaScript to support dynamic content updates.

- Integrate a third-party movie database API to retrieve and display movie related data including titles, posters, descriptions, and ratings.

- Implement client-side data storage to allow users to save watchlists and logged films.

- Test and evaluate the completed application to decide whether it meets the defined requirements and delivers an effective user experience.

- Review the development process and find potential areas for future improvement.

## 3. Requirements

This section presents the functional and non-functional requirements for the CineScope project. The requirements have been prioritised using the MoSCoW method (Must, Should, Could, Won’t) to ensure that essential functionality is delivered within the project timeframe while allowing for future extensibility.

ID                                                        Requirements

| BR1 | The system must function as an online movie logging and rating platform accessible on and off-site | Must have |
| --- | --- | --- |
| BR2 | The system must support multiple devices (mobile, tablet, desktop). | Must have |
| BR3 | The system must provide a clear way for users to search for films. | Must have |
| BR4 | The system should increase user engagement by allowing social interactions (likes, comments, following). | Should have |
| BR5 | The system should offer personalised recommendations. | Should have |
| BR6 | The system could provide a simple and consistent user experience for searching, logging, and rating films. | Could have |

User requirements

| UR1 | Users must be able to search for movies using a title or keyword. | Must have |
| --- | --- | --- |
| UR2 | Users must be able to log movies they have watched. | Must have |
| UR3 | Users must be able to rate movies (e.g., 1–5 stars or similar system).. | Must have |
| UR4 | Users must be able to write reviews for movies they have logged. | Must have |
| UR5 | Users should be able to view a personal diary/history of films they have logged. | Should have |
| UR6 | Users should be able to follow other users and see their activity. | Should have |
| UR7 | Users must be able to create an account and log in securely | Should have |
| UR8 | Users should be able to like or comment on other users’ reviews. | Should have |
| UR9 | Users may be able to create lists (e.g., “Top 10 Horrors”, “Films I Loved This Month”). | could have |
| UR10 | Users may be able to save films to a personal watchlist. | Could have |

Functional requirements

| Fr1 | The system must retrieve the fil, data from an external, movie database API | Must have |
| --- | --- | --- |
| Fr2 | The system must display detailed film information (poster, description, year, cast, rating). | Must have |
| Fr3 | The system must allow users to log a movie as “watched” and timestamp the entry. | Must have |
| Fr4 | The system must Allow users to rate a film using a star/score system. | Must have |
| Fr5 | The system must Allow users to write reviews for movies they have logged | Must have |
| Fr6 | The system should Display a user’s film diary/history | Should have |
| Fr7 | The system should Allow users to follow/unfollow other users. | Should have |
| Fr8 | The system sould allow users to Create, view and update user accounts (register, login, logout). | Should have |
| Fr9 | The system should allow users to like or comment on reviews. | Should have |
| Fr10 | The system could Generate personalised recommendations based on user activity. | Could have |
| Fr11 | The system could Allow users to create and manage custom film lists. | Could have |
| Fr12 | The system could Allow users to add/remove films from a watchlist.. | Could have |

Quality requirements

| QR1 | All Pages must validate to HTML5 standards | Must have |
| --- | --- | --- |
| QR2 | The interface must be fully responsive across mobile, tablet and desktop. | Must have |
| QR3 | User data must be stored securely and follow relevant data protection principles for any personal data stored. | Must have |
| QR4 | The system should load all pages within 3 seconds on standard broadband. | Should have |
| QR5 | The interface should maintain a consistent style and follow UI/UX best practices. | Should have |
| QR6 | The platform may support up to 1,000 concurrent users without performance issues. | Could have |

Requirements determination:

The project requirements were identified through an analysis of existing movie  discovery and logging platforms, including letterboxd, ImDb, and rotten tomatoes, alongside consideration of the projects overall aim and technical constrains, common features and usability patterns from these platforms were reviewed to inform the baseline functionality of cinescope, core features were prioritised to ensure the project remains achievable within the available timeframe, while more complex or higher risk features were deliberately scoped as optional.

## 4. Deliverables

The project will deliver the following outputs:

- A requirements specification outlining the system scope and expected behaviour.

- Design artefacts, including low-fidelity wireframes and layout sketches.

- A functional web-based prototype implementing core system features.

- Testing and evaluation evidence demonstrating how the system meets the defined requirements.

- A final project report documenting design, development, and evaluation.

## 5. Chosen Approach

### 5.1 Development Approach

CineScope will be developed as a client-side single-page web application. An iterative development approach will be adopted, allowing core functionality to be implemented first and then progressively refined though testing and evaluation, this approach supports early identification of issues and helps ensure that essential features are completed within the project timeframe.

### 5.2 Development Tools and Techniques

The application will be developed using HTML for structure, CSS to handle styling and responsive layout, and vanilla JavaScript to manage application logic and dynamic content updates. A third-party movie database API will be used to retrieve film related data. Client-side browser storage will be used to persist user information such as logged films and watchlists.

### 5.3 Alternative Approaches Considered

Alternative solutions, including the use of JavaScript Frameworks such as (e.g. React) and the development of native mobile applications were considered during the planning stage but these approaches were rejected due to increased complexity and development overhead. A server-side account and authentication system were also considered but deferred in order to reduce security risks and implementation complexity within the available timeframe.

### 5.4 Evaluation and Testing Approach

The Evaluation strategy will focus on functional testing to confirm that system requirements are met, this will be supported by basic usability concentrating on key user tasks such as searching for films, logging movies, and managing saved items.

### 5.5 Risk Considerations

Key project risks include reliance on an external movie database API, limited development time, and the potential for scope creep. These risks are mitigated by prioritising essential features, following an iterative development process, and maintaining a simple and modular system design.

## 6. Plan

### 6.1 Schedule of Activities

The project will progress through different key stages including requirements finalisation, design, core development, testing, refinement, and final reporting. Development of Core functionality is scheduled early to ensure all must-have requirements are delivered even if unexpected time constraints arise later in the project, a Gantt chart is used to visualise the project timeline and identify key milestone across each development phase.

### 6.2 Progress to Date

The Project scope has been clearly defined, and the requirements specification, background research, and overall project planning have been completed. Initial investigation into suitable APIs and development approaches has also been carried out. The next phase will focus on implementation, testing and iterative refinement of the application.

6.3 Risk Analysis

| Risk | Risk type | Countermeasures | Action plan |
| --- | --- | --- | --- |
| API unavailability | Technical | Cache sample data locally and design the app to operate in offline mode for testing | Switch to a backup API if primary service becomes unavailable |
| Running out of time | Schedule | Break tasks into small sprints with weekly review points | Reduce non-essential features and focus on most important features (search, rate, watchlist) if deadlines approach. |
| Data loss (project corruption / deleted files) | Technical | Use GitHub for version control and cloud storage backups | Restore previous work; keep daily backups in case of unexpected failure |
| Device or browser compatibility issues | Technical | Test regularly on multiple devices and browsers | Apply fallback UI style or simplified layouts |
| Security concerns (storing user data) | Security | Avoid storing personal details; use temporary or dummy accounts for testing | If storing sessions is required, use local Storage only and clear data before demonstrations |

## 7. Research and Literature Review (Full Version)

This section summarises the background research that shaped the design, development, and evaluation of the CineScope project. The research focused on two big areas:

- Checking out competing platforms to figure out what users expect from movie logging tools and

- Investigation which movie data APIs would work best for my needs.

These insights played a big role in shaping feature priorities, picking a reliable third-party data source and planning for possible risks.

### 7.1 Competitor Analysis: Existing Movie Platforms

To see what kind of similar platforms that’s already out there, I investigated several popular movie platforms, the goal was to spot trends, see what users like or don’t like and find gaps that cinescope could fill.

IMDb was first, its massive database including cast lists to ratings, reviews, and user watchlists, its size showed just how crucial a solid search system and well-organized content are, that pushed me to make search clarity and detailed film views a key part of cinescope.

Rotten Tomatoes was reviewed due to its important dual score layout, critics vs audience, while cinescope will not replicate critic aggregation in the initial scope, the platform highlighted the value of presenting ratings in a clear and interpretable format. It helped me realise how important clean, understandable rating are, which led to the decision of having a suited simple readable film layout.

Letterboxd was analysed as the closest competitor to Cinescopes’ core purpose, as it centres on film logging, watch history, reviews, and ratings. Its diary style layout really highlights the value of remembering what you’ve watched. And planning what’s next, because of these features strongly liked by users, I made sure film logs, viewing history and watchlist was a top priority when building cinescope.

Trakt.tv was reviewed due to its emphasis on tracking watch history and providing statistics across devices. Its features demonstrate additional value that can be achieved from stored user activity over time. This supports CineScope’s longer-term ambition for features such as personalised recommendations, but also highlights the increased complexity of account systems and synchronisation. As a result, CineScope schedules such features as optional rather than core deliverables.

Summary of competitor influence:

Across the platforms reviewed, the most consistent user expectations include efficient search, accessible film details, the ability to record watched films, and simple methods for saving films (watchlists/history). Social features (following, likes, comments) are common but require additional infrastructure and moderation considerations, so CineScope treats them as secondary features within the project scope.

### 7.2 Movie Data APIs: Options Considered

Since CineScope depends on reliable film metadata (titles, posters, release dates, ratings, and descriptions), several third-party data sources were reviewed to determine feasibility and suitability.

The Movie Database (TMDb) API offers extensive film metadata and high-quality imagery, as well as endpoints for search and discovery. TMDb was considered suitable for CineScope because it provides a richer dataset and visual assets that support a stronger user interface experience.

OMDb API offers a simpler interface and includes useful text-based metadata and ratings. OMDb was identified as an appropriate alternative for lightweight requests; however, it is typically less comprehensive in imagery and extended metadata compared with TMDb, and free-tier limitations may constrain usage depending on request volume.

Trakt.tv API was reviewed as a potential data source for watch history, social features, and recommendations. However, it commonly requires authentication workflows (OAuth) and is therefore more complex to integrate within an early prototype.

MovieLens datasets were considered because they are widely used for recommendation research. While suitable for experimentation with recommendation logic, MovieLens is not designed for rich visual movie browsing and would require significant additional work to integrate with a movie-metadata source for posters and detailed descriptions.

### 7.3 Selected API and Justification

After looking at different options, TMDB was chosen as cinescopes primary API, it offers the most well rounded and visually rich dataset, covering everything from movie metadata and high-quality images to robust search endpoints, these capabilities directly support cinescope focus on intuitive discovery and immersive browsing.

In addition, TMDb is developer friendly, its clearly documentation and active support community make integration smoother and less risky, especially under tight project timelines, the APIs structure also aligns well with the apps front end requirements, allowing for faster rendering and a more dynamic user interface.

While TMBb is the main data source, OMDB remains on standby as a lightweight alternative or fallback, particularly useful for comparing results or managing API usage if necessary.

### 7.4 Technical Considerations and Risk Mitigation from Research

Research into API integration highlighted practical issues that can affect reliability and user experience:

- Rate limits and availability: External APIs may apply rate limiting or become temporarily unavailable. To handle this cinescope will include error message, fallback UI states and use cached data demos or offline scenarios.

- Error handling and validation: not all API queries return what’s expected, empty results or partial data could break the user experience if not handled properly, cinescope interface will be built to handle these edge cases without disturbing the flow.

- Data consistency: each API presents information a bit differently by committing to TMDb as the main source, cinescope avoids the overhead of reconciling conflicting data formats, making rendering logic cleaner and more predictable.

These findings directly influenced the project’s risk analysis and the decision to prioritise core features while keeping higher-complexity features (e.g., accounts, social interactions, personalised recommendations) as optional.

### 7.5 Summary of Research Influence on CineScope

All research pointed to a clear conclusion, cinescope is technically visible and well positioned to deliver value to movie enthusiasts though a focused, user-friendly interface.

Competitor analysis reinforced the importance of core features like fast, reliable search, detailed film pages. Personal logging tools and watchlists, these became the backbone of the product, meanwhile the technical exploration especially around APIs justified the choice of TMBd and helped spotlight potential risk early, giving more time to highlight potential risks such as dependency on external services, which are addressed through planned mitigations.

7.6 annotated literature and source evaluation

IMDb – Internet Movie Database

IMDb is one of the most established platforms out there for movie-related data. It offers a massive archive of information on films, TV shows, cast members, user ratings, and reviews. For this project, IMDb was particularly helpful in understanding how a large amount of film content can be organized in a searchable format. That said, its interface can feel a bit dense or overwhelming—especially for casual users just browsing. This experience pushed Cinescope to aim for a cleaner, more streamlined UI that keeps strong search and filtering features.

Letterboxd – Social Film Discovery Platform

Letterboxd is a more socially driven platform where users can log what they’ve watched, rate movies, write reviews, and build personal watchlists. Since Cinescope shares a similar purpose, this platform became a major reference point. The diary-style layout really highlights how users enjoy tracking their film-watching habits over time. However, Letterboxd’s heavier social features mean more complex account systems and moderation, which isn’t ideal for every use case. That’s why Cinescope chose to treat social features as optional add-ons, rather than essential parts of the experience.

The Movie Database (TMDb) API (2024)

TMDb offers a robust and well-documented API with access to metadata, posters, ratings, and release dates. It’s already used widely across both educational and commercial projects. Cinescope chose TMDb as its main data source because of the rich content and strong visuals, which helped support a more engaging UI. While the API does have rate limits, its reliability and clear documentation made integration smoother and less risky. It played a direct role in shaping the project’s technical setup and data-fetching approach.

Nielsen Norman Group (2023) – Usability Heuristics

The usability principles from Nielsen Norman Group are well-known in the UI/UX space. Their guidelines around clarity, consistency, user feedback, and error prevention were central to many of Cinescope’s design decisions. Although the heuristics are general, they still provided a solid foundation when working on things like layout readability, intuitive navigation, and how the system reacts to user input (e.g. searching or logging films).

Mozilla Developer Network (MDN) (2024)

MDN has long been a go-to for web developers thanks to its accurate and thorough documentation on everything from HTML and CSS to browser APIs and JavaScript. For this project, it was an essential resource for figuring out how to handle client-side storage, API calls, and responsive layouts. The examples MDN offers are especially practical, and it helped ensure that Cinescope followed modern web standards during development.

8. References

IMDb (2024) Internet Movie Database. Available at: https://www.imdb.com (Accessed: 2 December 2025).

Letterboxd (2024) Letterboxd: Social film discovery. Available at: https://letterboxd.com (Accessed: 2 December 2025).

Rotten Tomatoes (2024) Rotten Tomatoes: Movie reviews and ratings. Available at: https://www.rottentomatoes.com (Accessed: 2 December 2025).

Trakt.tv (2024) Trakt: Track movies and TV shows. Available at: https://trakt.tv (Accessed: 2 December 2025).

The Movie Database (TMDb) (2024) TMDb API Documentation. Available at: https://developer.themoviedb.org (Accessed: 2 December 2025).

Nielsen Norman Group (2023) Usability heuristics for user interface design. Available at: https://www.nngroup.com/articles/ten-usability-heuristics/ (Accessed: 2 December 2025).

Mozilla Developer Network (MDN) (2024) Client-side web APIs. Available at: https://developer.mozilla.org (Accessed: 2 December 2025).